## Slide 1: ShopVista
Dmytro Poliak 100443432
Summary for budget

## Slide 2: Summary of Budget Estimate
Total Budget: Sum of the budget: $10,770.00.
Key Categories:
Project Planning: $1,200.00.
Risk Analysis: $360.00.
Design Phase: $1,300.00.
Development Phase: $6,750.00.
Testing and QA: $1,160.00.

## Slide 3: Direct and Indirect Costs
Direct Costs:
Labor: $5,750.00.
Materials: $1,500.00.
Fixed Costs: $3,520.00.
Indirect Costs:
Overheads, documentation, and administrative costs: Allocate around $500.00 if applicable.

## Slide 4: Budget Constraints
Limited to $11,000.00 total budget due to stakeholder restrictions.
Focused on keeping labor hours and material usage efficient.

## Slide 5: Budget Risks
Potential Overruns:
If labor hours exceed estimates or material costs increase.
Mitigation:
Weekly budget reviews.
Contingency for unplanned costs.

## Slide 6
WBS | Task | Labor Hrs | Rate | Materials Units | $/Unit | Fixed Costs | Budget | Actual | Under(Over)
1 | [Project Planning] |  |  |  |  |  |  |  | 
1.1 | Requirement Gathering | 8 | $50.00 | 0 | $0.00 | $100.00 | $500.00 |  | 
1.2 | Define Project Scope | 10 | $50.00 | 0 | $0.00 | $200.00 | $700.00 |  | 
2 | [Risk Analysis] |  |  |  |  |  |  |  | 
2.1 | Identify Potential Risks | 6 | $60.00 | 0 | $0.00 | $0.00 | $360.00 |  | 
3 | [Design Phase] |  |  |  |  |  |  |  | 
3.1 | Create Wireframes | 15 | $40.00 | 10 | $10.00 | $500.00 | $1,300.00 |  | 
4 | [Development Phase] |  |  |  |  |  |  |  | 
4.1 | Set Up Backend Architecture | 20 | $45.00 | 15 | $25.00 | $1,000.00 | $2,875.00 |  | 
4.2 | Develop Frontend | 25 | $45.00 | 20 | $30.00 | $2,000.00 | $3,875.00 |  | 
5 | [Testing and QA] |  |  |  |  |  |  |  | 
5.1 | Perform Functional Testing | 12 | $50.00 | 5 | $15.00 | $500.00 | $1,160.00 |  |